**Sprint Review 2**

* Features Implemented
  + PhP Framework finalized
  + Start of SQL framework
* Issues fixed
  + NA
* Implementation review:
  + The members discussed the frameworks that could be used for the web app. After showing each dev members work so far, we decided on Laravel as the php framework and a combination of all three members database frameworks.
* Changes Made
  + Switched to Laravel framework
* Plans for next sprint
  + Three members will be focusing on creating a front-end design and starting work on the creating the home page
  + Two members will work on the back end, specifically setting up the database relations so that they are ready for adding recipes
* Scrum Review
  + All dev members showed their work and the product owner and scrum master took part in the discussion to decide if everything was up to par and to decide on the framework. For next sprint, it would be beneficial to have a clearer idea of what everyone is doing so that there is no overlap.